Teiid 7.0 Integration tasks/categories
3/4/2010

Barry LaFond, John Verhaeg, Dan Florian, John Doyle

1) Basic Teiid API compliance (TEIIDDES-255)
- Remove ALL embedded teiid jars/folders and artifacts from teiid_embeded_query project
- Fix errors relating to API changes. This will touch DQP, VDB and Transformation plugins

2) DQP JCA connector framework (TEIIDDES-408)
- Replace ConfigurationManager with Server Manager and Execution Manager classes
- Wrap Connector Bindings and Connector Types to faciliate re-use of some of existing framework.
- (minimum impact)
- Create and manage "Server" objects
- Remove all "Jar" management functionality from Designer (UDF's and JDBC Drivers (see 9))
- Connector Validation
- Reimplement binding creation for the WSDL to Relational importer around new admin API. (TEIIDDES-265)

3) Refactor UDF management to separate plugins. (TEIIDDES-267)
- Fix errors related to Function Library

4) Adapt VDB definition/management to be compatible with connector, roles and UDF delivery to Teiid. (TEIIDDES-401)
- Adapt VDB manifest new VDB XSD schema
- Combine ConfigurationInfo.def and MetaMatrix-VdbManifestModel.xmi into one XML file
- Add feature to include UDF model in VDB
- Replace VDB read/write via EMF (xmi) with custom read/write (xml). Maintain in-memory EMF VDB classes
- Do NOT include "MetaMatrixDataServices.wsdl". This will not be supported by Teiid.

5) Allow Multiple UDF Models (Post 7.0)

6) Separated Designer into "Design-time" feature and "Runtime" features (TEIIDDES-261)
a) Design-time is specified as all modeling excercises short of creating/editing/executing VDB's or previewing data. I	- ntention is to STILL include UDF modeling.
b) Run-time refers to any data preview or vdb execution logic including creating/viewing/editing or executing VDB's.
- Remove any dependency on EMF (Stretch goal and probably can't be done)
- Handles create/edit/execution of VDB's
- Expand VDB to contain UDF model (TEIIDDES-259)
- Change configuration info to utilize new Connector/Binding Admin API format.
- Includes current Connectors view

7) Refactor Packages (TEIIDDES-402)
- Replace "metamatrix" with "teiid'
- Revisit our package structuring (internal?)

8) Eliminate use of restricted Eclipse classes (TEIIDDES-403)

9) Integrate DTP's Connection Profile with Teiid's connector framework. (TEIIDDES-237)
( see https://community.jboss.org/wiki/TeiidProjectsandtheEclipseDTP )
- Replace JDBC Importer's driver configuration with DTP's connection profiles
- Auto-create Designer "Connector" during import (Connector post-processor)

10) Deploy VDB to Teiid (TEIIDDES-404)
- DND onto Server
- Right-click "Deploy VDB" action

11) Modify DQP/SQL Explorer plugins to execute VDB via DTP's jdbc conn. to Teiid. (TEIIDDES-232, TEIIDDES-233)
a) Create connections to Teiid
b) View the metadata for the VDB.
c) Use the DTP graphical SQL statement building tools to create queries.
d) Execute SQL statements on the VDB and view results.

12) Provide one or more views for Server Management (TEIIDDES-405)
- ? One view for all types (JBoss/EAP/Teiid/ModeShape, etc....)
- ? or one for each type
- WTP Server View??
- add Refresh button/action
- Teiid Server View. So the basic view will contain a tree of Teiid Servers who's children include:
- SERVER
1)CONNECTOR TYPE
- CONNECTORS
- SOURCES
2)VDB's (Stretch goal)

13) Modify DQP plugin's Preview Data Functionality (TEIIDDES-409)
a) Maintain current validation required for preview (i.e. connectors, no errors, etc..)
b) Create hidden/dynamic VDB consisting of workspace index files, function model and other necessary artifacts
- Do NOT re-create VDB if no changes to VDB will result.
c) Provide logic to auto-deploy VDB to Teiid (TEIIDDES-404)
- Undeploy previous VDB if being replaced?
d) Execute this VDB in same manner as our VDB execution in DTP
- Undeploy previous VDB if being replaced?

14) Design Time Role Management (TEIIDDES-406)
- Injection into VDB for transport.

15) Replace SourceBindingManager framework with a Server-managed (TEIIDDES-407)
- Requires a hidden VDB for each?